# Trident — Technical Roadmap

Representation  ·  Querying  ·  Distilled SLMs

# Overview

This document captures the complete Trident technical roadmap across three axes:

Axis 1 — Representation (R1-R9): how knowledge is stored and structured in the graph and vector layers.

Axis 2 — Querying (Q1-Q10): how the LangGraph agent finds and reasons over knowledge, including new tools and query patterns.

Axis 3 — Distilled SLMs (S1-S5): task-specific small language models that replace frontier calls for extraction, classification, evaluation, Cypher generation, and entity deduplication.

Each item is tagged with effort (Low / Medium / High) and impact. The document is structured so each axis can be consumed independently — see the Priority Matrix at the top of each axis for a quick summary before drilling into the detail.

# Axis 1 — Representation (Knowledge Structure)

Representation changes are the scaffolding that everything else depends on. The priority order favours fixing correctness bugs first (R1), then adding signal that downstream querying can exploit (R2-R6), then scaling up to global/aggregate structures (R4, R9).

## Priority Matrix

| # | Improvement | Effort | Impact | Dependencies | Status |
| --- | --- | --- | --- | --- | --- |
| R1 | Fix chunk-scoped entity edges | Low | High | None (bug fix) | Completed |
| R2 | Graph-boosted chunk reranking | Low | High | Best after R1 | Pending |
| R3 | Temporal metadata | Low | Medium | None | Pending |
| R4 | Community detection + summaries | Medium | High | None | Pending |
| R5 | Proposition confidence scoring | Low | Medium | None | Pending |
| R6 | Edge weights + time decay | Low | Medium | None | Pending |
| R7 | Adaptive entity resolution | Medium | Medium | None | Pending |
| R8 | Embedding drift detection | Medium | Medium | None | Pending |
| R9 | DRIFT-style community search | Low | Medium | Requires R4 | Pending |

## R1. Fix Chunk-Scoped Entity Edges

Type: Bug fix   Effort: Low   Impact: High — fixes noisy graph traversals

### Problem

Stage 5d-5e in the pipeline created MENTIONS edges from every chunk to every entity and DEFINES edges from every chunk to every concept — regardless of whether that entity/concept was actually extracted from that chunk. This was a Cartesian product. With 20 chunks and 50 entities: 1,000 edges instead of the ~100 that are valid. This drowned meaningful relationships in Chunk noise, made BFS expansion return irrelevant nodes, broke graph-boosted reranking, and inflated graph statistics.

### Fix

Thread chunk_id through the extraction result so each entity/concept knows which chunk it came from. In the Store stage, only create MENTIONS edges between a chunk and entities extracted from that chunk, and DEFINES edges between a chunk and concepts extracted from that chunk.

### Files Changed

backend/ingestion/extractor.py — attach chunk_id to each extracted entity/concept

backend/ingestion/pipeline.py — Stage 5d/5e: use per-chunk entity lists instead of all_entities

## R2. Graph-Boosted Chunk Reranking

Type: Enhancement   Effort: Low (~10 lines)   Impact: High — dramatically improves retrieval precision

### Problem

The query engine runs GN search (graph anchoring) and KS search (chunk retrieval) independently. Results are concatenated with no cross-signal. A chunk that mentions 3 anchor entities ranks the same as one that mentions none.

### Fix

After Step 4 (chunk retrieval) in query/engine.py, add a reranking step:

for chunk in ks_results:
    graph_overlap = await graph.count_chunk_anchor_overlap(
        chunk.chunk_id, anchor_ids, provider_id
    )
    chunk.final_score = 0.6 * chunk.vector_score + 0.4 * (graph_overlap / max(len(anchor_ids), 1))

ks_results.sort(key=lambda c: c.final_score, reverse=True)

Supporting Cypher:

MATCH (c:Chunk {chunk_id: $cid, provider_id: $pid})-[:MENTIONS|DEFINES]->(n)
WHERE elementId(n) IN $anchor_ids
RETURN count(n) AS overlap

### Files to Change

backend/stores/graph.py — add count_chunk_anchor_overlap() method

backend/query/engine.py — add reranking between Step 4 and Step 6

### References

GraphER: Graph-Based Enrichment and Reranking for RAG

Graph-Augmented Hybrid Retrieval and Multi-Stage Re-ranking

## R3. Temporal Metadata (Bi-Temporal Model)

Type: Enhancement   Effort: Low   Impact: Medium — prevents stale fact accumulation

### Problem

Nodes have no timestamps. Re-ingesting an updated document creates duplicate facts. No way to know what is current vs outdated. Agents can't answer 'what changed?' or 'what was true before?'

### Fix

Add properties to nodes:

All nodes: created_at (ingestion timestamp), source_doc_hash (SHA-256 of source file)

Propositions: valid_from (datetime), valid_until (datetime, nullable)

On re-ingest (same filename, same provider):

1. Hash the new file content.

2. If hash differs from existing document node's source_doc_hash: mark existing propositions from that document as valid_until = datetime(). New propositions get valid_from = datetime().

3. If hash matches: skip (idempotent).

Query-time filter: WHERE p.valid_until IS NULL (default). Optional include_historical=true.

### Files to Change

backend/stores/graph.py — add timestamps to merge_entity, create_proposition_node, etc.

backend/ingestion/pipeline.py — add document hash check at parse stage

backend/query/engine.py — add temporal filter to graph context

### References

Zep: A Temporal Knowledge Graph Architecture for Agent Memory

Graphiti: Knowledge Graph Memory for an Agentic World

## R4. Community Detection + Hierarchical Summaries

Type: New feature   Effort: Medium   Impact: High — enables global/thematic queries

### Problem

The system handles local queries ('what is entity X?') well but fails on global ones ('what are the main themes?', 'summarize everything about compliance'). No aggregation or clustering exists.

### Fix — New pipeline stage (post-Store)

1. Pull the entity/concept/relationship subgraph from Neo4j.

2. Run the Leiden algorithm (via graspologic or python-igraph) at 2-3 resolution levels.

3. Create Community nodes in Neo4j with level, member_count, summary properties.

4. Add MEMBER_OF edges from entities/concepts to their community.

5. LLM-summarize each community (DSPy CommunitySignature) — concatenate member descriptions → summary.

6. Embed community summaries in GN index with node_type='Community'.

Query-time: When GN search returns Community hits above threshold, include the summary in graph_context for thematic framing.

### New Dependencies

graspologic>=3.0 or python-igraph>=0.11

### Cost

~3-5 extra LLM calls per ingestion (one per community). Negligible at query time.

### References

From Local to Global: A Graph RAG Approach to Query-Focused Summarization

Microsoft GraphRAG Community Detection

## R5. Proposition Confidence Scoring

Type: Enhancement   Effort: Low   Impact: Medium — enables fact reliability ranking

### Problem

A proposition mentioned in 5 documents is treated the same as one mentioned once. The LLM has no signal for fact reliability.

### Fix

Add confidence float (default 1.0) to Proposition nodes.

During Resolve: when a new proposition's SPO embedding matches an existing one (cosine ≥ 0.90), increment confidence by 0.5 instead of creating a duplicate. Add CORROBORATED_BY edge to the new source chunk.

In _format_graph_context: include confidence so the LLM prefers well-corroborated facts.

Embed confidence as a filterable field in GN index.

### Files to Change

backend/models.py — add confidence to proposition model

backend/ingestion/resolver.py — add proposition resolution

backend/stores/graph.py — update create_proposition_node to check for duplicates

backend/query/engine.py — include confidence in context

## R6. Edge Weights + Time Decay

Type: Enhancement   Effort: Low   Impact: Medium — improves graph traversal quality over time

### Problem

All edges are binary. A relationship mentioned 50 times ranks the same as one mentioned once during BFS. Stale relationships never get deprioritized.

### Fix

Add weight (float, default 1.0) and last_referenced (datetime) to all relationship edges.

On duplicate edge creation: SET r.weight = r.weight + 1, r.last_referenced = datetime().

In BFS/traversal: sort edges by weight, optionally filter WHERE r.weight >= $min_weight.

Periodic decay: SET r.weight = r.weight * 0.95 WHERE r.last_referenced < datetime() - duration('P90D').

Prune edges below 0.1.

### Files to Change

backend/stores/graph.py — update create_edge for weight increment, add apply_decay() method

backend/stores/graph.py — update get_reasoning_subgraph to weight-sort

New: /providers/{id}/maintain endpoint for decay

### References

Cognee: Knowledge Graph Optimization (Memify)

## R7. Adaptive Entity Resolution (Block + Match)

Type: Enhancement   Effort: Medium   Impact: Medium — faster and more accurate at scale

### Problem

Resolution does N individual embedding + search calls per chunk — slow at scale. Borderline matches (0.78-0.88) are either all accepted or all rejected by a fixed threshold.

### Fix — Blocking phase

Batch-embed all entities from a chunk in one call.

Batch-search GN (Milvus supports this natively) — 1 call instead of N.

### Matching phase

For scores in the borderline range (0.78-0.88), use a lightweight LLM confirmation: 'Are these the same entity? A: {label, desc}. B: {label, desc}. Yes/No.'

Above 0.88: auto-merge. Below 0.78: auto-create.

### Audit Trail

Log merges in MergeEvent nodes with both labels, score, timestamp.

Enables undo of bad merges.

### Files to Change

backend/ingestion/resolver.py — batch embedding, borderline LLM check

backend/stores/graph_index.py — add search_batch() method

backend/stores/graph.py — add MergeEvent node creation

## R8. Embedding Drift Detection + Re-Indexing

Type: Operational   Effort: Medium   Impact: Medium — prevents silent degradation on model changes

### Problem

Changing the embedding model (e.g., upgrading from text-embedding-3-small) makes all existing embeddings incompatible with new query embeddings. Silent retrieval quality degradation.

### Fix

Store model_name and model_version in each Milvus collection schema.

Add /providers/{id}/reindex endpoint: read all nodes from Neo4j → re-embed with current model → upsert into new collections → swap atomically.

Health check: compare stored model version against configured model. Flag needs_reindex if different.

Log resolution scores during ingestion for threshold calibration over time.

## R9. DRIFT-Style Community-Aware Search

Type: Enhancement   Effort: Low (after R4)   Impact: Medium — adds thematic framing to local results

### Problem

BFS expansion gives neighbouring nodes but no thematic context.

### Fix

Requires Community Detection (R4) first. For each anchor node, traverse up to Community nodes and include their summaries in context at multiple levels (topic + theme).

### Files to Change

backend/query/engine.py — add community context step between anchor search and BFS

### References

Microsoft DRIFT Search: Dynamic Reasoning and Inference with Flexible Traversal

What is GraphRAG: Complete Guide 2026

# Axis 2 — Querying (Agent Intelligence)

How agents find and reason over knowledge. New tools and query patterns for the LangGraph agent.

## Priority Matrix

| # | Improvement | Effort | Impact | Status |
| --- | --- | --- | --- | --- |
| Q1 | Query decomposition planner (LangGraph node) | Medium | High | Pending |
| Q2 | trident_find_path — path-based reasoning | Low | High | Pending |
| Q3 | trident_hybrid_search — vector + graph RRF fusion | Medium | High | Pending |
| Q4 | Provenance tracking — source evidence with answers | Medium | High | Pending |
| Q5 | trident_aggregate — pre-built analytics queries | Low | Medium | Pending |
| Q6 | trident_compare — entity side-by-side comparison | Low | Medium | Pending |
| Q7 | Conversation entity memory (Graphiti-inspired) | Low | Medium | Pending |
| Q8 | trident_impact — 'what if' / blast radius analysis | Medium | Medium | Pending |
| Q9 | trident_text2cypher — schema-aware NL→Cypher with retry | High | Medium | Pending |
| Q10 | trident_suggest — graph-aware query suggestions | Low | Low | Pending |

## Q1. Query Decomposition Planner

Type: LangGraph architecture change   Effort: Medium   Impact: High — improves all multi-hop queries

### Problem

Complex questions like 'Which procedures reference entities governed by regulation X?' need to be broken into sub-queries. The agent currently goes straight from question → tools via ReAct, leading to aimless exploration on multi-hop questions.

### Fix

Add a planner node before the main agent loop in the LangGraph. The planner receives the question + schema and outputs a structured plan: ordered sub-questions, each tagged with a suggested tool. The plan is injected as a system message and becomes visible in the reasoning trace.

### References

Generate-on-Graph: LLM as both Agent and KG

Neo4j Multi-Hop Reasoning with Knowledge Graphs and LLMs

## Q2. trident_find_path — Path-Based Reasoning

Type: New tool   Effort: Low   Impact: High — unlocks the core graph differentiator

### Problem

'How is Entity A connected to Entity B?' is the killer feature of graph databases that vector search cannot replicate. Currently requires the agent to write raw Cypher with shortestPath — which LLMs get wrong frequently.

### Fix

Dedicated tool wrapping Neo4j's allShortestPaths((a)-[*..6]-(b)) with proper provider scoping. Returns human-readable path strings: A -[RELATED_TO]→ B -[PART_OF]→ C.

### References

Text2Cypher Guide — path syntax is a top LLM failure mode

## Q3. trident_hybrid_search — Vector + Graph Fused with RRF

Type: New tool   Effort: Medium   Impact: High — measurable accuracy improvement (~8%)

### Problem

Vector search and graph traversal are separate tools. The agent must manually combine results. Nodes found by both methods are not boosted.

### Fix

Single tool that: (1) runs vector search on GN → (2) takes top-5 hits → (3) expands their graph neighbourhoods → (4) fuses all results with Reciprocal Rank Fusion: score = 1/(60 + vector_rank) + 1/(60 + graph_rank). Nodes found by both rank highest.

### References

HybridRAG: Integrating Knowledge Graphs and Vector Retrieval

Towards Practical GraphRAG

## Q4. Provenance Tracking

Type: Architecture enhancement   Effort: Medium   Impact: High — trust and explainability

### Problem

'The CFO is Ramanathan J' is more useful as 'The CFO is Ramanathan J (source: Entity node via DESCRIBED_BY edge, corroborated by chunk from leadership.pdf).' Currently no tracking of which tools/nodes/chunks led to each claim.

### Fix

Extend AgentState with a provenance accumulator. Wrap ToolNode to intercept results and extract source node_ids, chunk_ids, Cypher queries. Append provenance summary to system prompt before final answer. Final SSE event includes a sources list.

### References

Paths-over-Graph: KG-Empowered LLM Reasoning

## Q5. trident_aggregate — Pre-Built Analytics

Type: New tool   Effort: Low   Impact: Medium — eliminates Cypher errors for analytics

### Problem

'How many entities of type X?' or 'Which nodes have the most connections?' require aggregation Cypher, which LLMs write incorrectly (wrong GROUP BY, missing COLLECT).

### Fix

Parameterized tool with pre-validated Cypher templates: node_counts, edge_counts, degree_centrality, entity_cooccurrence, group_by_property. No LLM-generated Cypher — deterministic and fast.

### References

Production-Ready Graph Systems in 2025

## Q6. trident_compare — Entity Side-by-Side

Type: New tool   Effort: Low   Impact: Medium — common query pattern, easy win

### Problem

'How does Entity A differ from Entity B?' currently requires 4-6 manual tool calls. The agent often collects asymmetric information.

### Fix

Single tool that extracts both entities' subgraphs in parallel and returns: shared connections, unique connections per entity, property differences. Two find_exact + get_node_detail calls, then set intersection/difference.

## Q7. Conversation Entity Memory

Type: Enhancement   Effort: Low   Impact: Medium — better multi-turn conversations

### Problem

The agent re-searches for entities discussed 5 turns ago. Flat message history loses entity context.

### Fix

Track entities mentioned across turns with recency-decayed scores: entity_score *= 0.8 (decay) + 1.0 (boost on mention). Inject top-5 'focus entities' into system prompt each turn. No external storage needed.

### References

Zep: Temporal Knowledge Graph Architecture for Agent Memory

Graphiti: Knowledge Graph Memory for an Agentic World

## Q8. trident_impact — Blast Radius Analysis

Type: New tool   Effort: Medium   Impact: Medium — high value for operational KBs

### Problem

'What would be affected if we removed Entity X?' or 'What depends on this procedure?' — maps to graph dependency analysis.

### Fix

Tool that finds all nodes reachable from a target within N hops, grouped by hop distance and node type. Uses APOC subgraphNodes + shortestPath length. Returns {distance_1: [{type, nodes}], distance_2: [...]}.

## Q9. trident_text2cypher — Schema-Aware NL→Cypher

Type: New tool   Effort: High   Impact: Medium — fallback for complex edge cases

### Problem

Raw trident_cypher requires perfect Cypher from the LLM. Fails on relationship directions, property names, syntax.

### Fix

Takes natural language → injects live schema + few-shot examples → generates Cypher → validates with regex → auto-corrects direction errors → executes → retries once on failure with error context. Stores validated pairs as few-shot examples that improve over time.

### References

Neo4j Text2Cypher Guide

Neo4j Text2Cypher Datasets

## Q10. trident_suggest — Query Suggestions

Type: New tool   Effort: Low   Impact: Low — nice UX, not critical

### Problem

Users don't know what's in the graph. 'What can I ask?' returns generic help.

### Fix

Tool that surfaces: highest-degree entities (most connected), available relationship patterns, procedures, entity type distribution. Converts to natural language suggestions like 'You could ask about [entity] which has [N] connections.'

# Axis 3 — Distilled Small Language Models (SLMs)

Trident currently relies on large frontier models (GPT-5, Claude Opus) for every extraction and reasoning step. Each call costs 2-5K tokens and takes 20-40s. Distilling task-specific SLMs (3B-8B parameter models fine-tuned on domain-specific traces) can reduce cost by 10-50x and latency by 5-10x while maintaining quality on narrow, well-scoped tasks.

The strategy: use the frontier model as a teacher to generate high-quality training traces, then fine-tune a small open-weight model (Phi-3, Llama-3.1-8B, Qwen2.5-7B) on those traces. The SLM replaces the frontier model for the specific task once it reaches quality parity on the evaluation set.

## Priority Matrix

| # | SLM Target | Effort | Impact | Base Model | Status |
| --- | --- | --- | --- | --- | --- |
| S1 | Entity/Relation extractor | High | Very High | Qwen2.5-7B / Llama-3.1-8B | Pending |
| S2 | Edge-type classifier | Medium | High | Phi-3-mini (3.8B) | Pending |
| S3 | Extraction quality evaluator | Medium | High | Llama-3.1-8B | Pending |
| S4 | Cypher query generator | High | Medium | Qwen2.5-Coder-7B | Pending |
| S5 | Semantic resolver / dedup judge | Low | Medium | Phi-3-mini (3.8B) | Pending |

## S1. Entity/Relation Extraction SLM

Type: Fine-tuned extractor (replaces UnifiedExtractionSignature)   Effort: High   Impact: Very High — extraction dominates ingestion cost and latency

### Problem

Every document chunk triggers a frontier-model call via DSPy ChainOfThought to extract entities, concepts, relationships, and propositions. On a 2048-token chunk this is ~4-6K total tokens and takes 25-40s per chunk. For a 50-page document with 25 chunks, extraction alone costs ~$0.50-$1.50 and takes 10-15 minutes.

### Target SLM

A 7-8B parameter model (Qwen2.5-7B-Instruct or Llama-3.1-8B-Instruct) fine-tuned to emit the same Pydantic-typed ExtractionOutput schema. Post-training, runs locally on a single RTX 4090 (24GB) or A10G cloud instance at ~500-1000 tokens/sec.

### Training Data

Source: Frontier-model extraction traces captured during production ingestion — every extract_unified() call's input chunk + raw LLM output JSON.

Volume target: 5,000-20,000 chunk→extraction pairs across diverse document types.

Collection: Add a capture hook to FullExtractionPipeline.extract_unified() that logs (chunk_text, extraction_json) to backend/training_data/extraction_traces.jsonl when CAPTURE_TRAINING_DATA=true.

Quality filter: Only keep traces that passed Pydantic schema validation and had a non-zero resolver merge rate.

Synthetic augmentation: Use frontier model to paraphrase chunks (preserving entities) to 3-5x the dataset.

Format: OpenAI chat format — system prompt = current UnifiedExtractionSignature docstring, user = chunk text, assistant = JSON extraction.

### Evaluation

Schema adherence: % of outputs parsing as valid ExtractionOutput (target: >99%)

Entity recall: overlap of extracted entity labels vs. frontier model (target: >85%)

Edge type accuracy: match rate on edge_type predictions (target: >80%)

Latency: p50/p95 per-chunk extraction time (target: <5s p50)

### Files / Infra

backend/training/capture.py — extraction trace capture

backend/training/finetune_extractor.py — LoRA fine-tuning script (Axolotl or Unsloth)

backend/ingestion/dspy_programs.py — add SLM-backed provider option, toggled via settings.EXTRACTION_MODEL_PROVIDER

## S2. Edge-Type Classifier SLM

Type: Specialized classifier (augments S1 or runs standalone)   Effort: Medium   Impact: High — fixes hallucinated edge types structurally

### Problem

The LLM picks suboptimal edge types from the 29-type vocabulary even with Literal constraints. Edges like AMALGAMATED_INTO get remapped to OTHER or RELATED_TO, losing specificity. Given (source_entity, context_sentence, target_entity), predict the best edge type — a classification problem.

### Target SLM

A 3-4B parameter model (Phi-3-mini or Qwen2.5-3B) fine-tuned for single-turn classification. Input: sentence + source/target entity labels. Output: one of 22 semantic edge types (or OTHER with a suggested alternative). Runs at 100-200 predictions/sec on a single GPU.

### Training Data

Source: Extraction traces from S1, decomposed into (context, source, target, edge_type) tuples.

Volume target: 50,000+ labeled tuples.

Negative sampling: 2-3 hard negatives per positive by picking confusable edge types (e.g., PART_OF vs INSTANCE_OF) via sentence embeddings.

Human-in-the-loop: Review 500-1000 low-confidence cases, relabel, upweight during training.

Format: 'Source: {src}\nTarget: {tgt}\nContext: {sentence}\nEdge type:' → single-token answer.

### Evaluation

Top-1 accuracy (target: >85%)

Top-3 accuracy with alternatives (target: >95%)

Confusion matrix across edge types

### Files / Infra

backend/training/edge_classifier.py — training + inference

backend/ingestion/extractor.py — optional post-processing stage that re-scores low-confidence edge types

## S3. Extraction Quality Evaluator SLM

Type: Automated eval model (distilled LLM-as-judge)   Effort: Medium   Impact: High — unlocks continuous eval without frontier cost

### Problem

Measuring extraction quality requires manual review or calling a frontier model to grade each output (expensive). Without cheap automated eval, we can't catch regressions or compare variants at scale.

### Target SLM

Llama-3.1-8B fine-tuned as a judge. Given (chunk_text, extraction_json), outputs structured scores for completeness, correctness, edge_type_quality, hallucination, overall — plus a list of specific issues.

### Training Data

Source: (chunk, extraction, frontier_judge_score) triples with frontier model as gold judge.

Volume target: 2,000-5,000 judge traces.

Generation: Prompt GPT-5/Claude Opus with chunk + extraction + structured rubric; save judgment.

Diversity: Perturb good extractions into bad ones (missing entities, wrong edges, hallucinated entities) so the judge learns to discriminate.

Human calibration: Manually grade 100 extractions; refine rubric until frontier judge agrees.

Format: Chat — system = rubric, user = chunk + extraction, assistant = JSON score.

### Evaluation

Correlation with human scores on a 50-example held-out set (target: Spearman >0.80)

Agreement with frontier judge on held-out traces (target: >90% within ±0.1 on overall)

### Files / Infra

backend/eval/extraction_judge.py — inference + batch scoring

backend/eval/eval_harness.py — aggregate metrics across the training set

CI integration to catch extraction regressions per commit

## S4. Cypher Query Generator SLM

Type: Text-to-Cypher code model (augments Q9)   Effort: High   Impact: Medium — reliable NL→Cypher without frontier cost

### Problem

trident_cypher works only when the frontier model writes correct Cypher. The LLM gets relationship direction wrong, misuses exists() (removed in Neo4j 5), and forgets provider_id scoping.

### Target SLM

Qwen2.5-Coder-7B fine-tuned on Trident-schema-aware NL→Cypher pairs. Input: NL question + live graph schema. Output: parameterized Cypher with correct provider_id scoping and Neo4j 5 syntax.

### Training Data

Source: Synthetic NL→Cypher pairs generated from the actual Trident schema.

Volume target: 10,000-30,000 question+Cypher pairs.

Step 1: Take the live graph schema for 3-5 providers.

Step 2: Frontier model + few-shot examples generate 20-50 Cypher queries per schema (exact match, multi-hop, shortest path, aggregation, property filters, conditional joins).

Step 3: Execute each against Neo4j; if it runs, keep it; if it errors, have the frontier model fix it.

Step 4: Generate an NL question for each valid Cypher.

Step 5: Augment with paraphrase variations.

Neo4j 5 constraint: Filter out deprecated syntax (exists() on properties) via real-Neo4j validation.

Format: Prompt injects live schema, followed by the question; assistant returns the Cypher.

### Evaluation

Execution rate: % of generated queries running without error (target: >95%)

Answer match rate: % returning same rows as gold Cypher (target: >80%)

Benchmarks: Spider, WikiSQL-adapted, custom Trident-schema test set (200 hand-written pairs)

### Files / Infra

backend/training/cypher_generator.py — training + inference

backend/agent/tools.py — new trident_cypher_slm tool with frontier fallback

backend/training/cypher_synth.py — synthetic data generation pipeline

## S5. Semantic Resolver / Dedup Judge SLM

Type: Pairwise classification model (augments R7)   Effort: Low   Impact: Medium — faster and more accurate entity resolution

### Problem

Resolution compares candidate embeddings against the GN index with a fixed cosine threshold (0.85 for entities, 0.82 for concepts). Borderline cases (0.78-0.88) are all-merged or all-created, losing precision. The frontier-model fallback in R7 is expensive.

### Target SLM

Phi-3-mini (3B) fine-tuned as a pairwise classifier: given two candidate entity descriptions, predict 'same' / 'different' / 'unclear'. Used as a lightweight tiebreaker for borderline matches.

### Training Data

Source: Entity pairs from the graph that the current resolver merged, plus hard-negative pairs.

Volume target: 20,000-50,000 pairs.

Step 1: Sample all merged entity pairs from past ingestions (true positives).

Step 2: For each merged pair, sample an entity with the same label prefix but different full label as a hard negative (e.g., 'Meridian MCP' vs 'Meridian MIG').

Step 3: Frontier model generates description paraphrases — two paraphrases of the same entity = positive pair.

Step 4: Include cross-domain negatives (entities from different providers sharing a label).

Format: 'Entity A: {label_a}: {desc_a}\nEntity B: {label_b}: {desc_b}\nAre these the same?' → yes/no/unclear.

### Evaluation

Pairwise accuracy on held-out pairs (target: >92%)

Abstention rate on 'unclear' cases — should flag borderline pairs for human review

End-to-end impact: entity merge rate improvement when used as tiebreaker

### Files / Infra

backend/training/dedup_judge.py — training + inference

backend/ingestion/resolver.py — integrate SLM tiebreaker for scores in [0.78, 0.88]

## SLM — Cross-Cutting Concerns

### Training Infrastructure

Before implementing any SLM above, stand up shared training infra:

Training data capture: A common hook/logger in backend/training/capture.py wrapping DSPy calls; writes (prompt, response, metadata) to JSONL.

Fine-tuning toolkit: Standardize on Unsloth (fastest) or Axolotl (most flexible). All SLM configs live in backend/training/configs/.

Model serving: vLLM or Ollama for local inference; SLMs exposed via a common interface so dspy_programs.py can swap providers.

Versioning: Each model gets a semantic version, stored in HuggingFace Hub or local MinIO. settings.EXTRACTION_MODEL=slm-extractor:v1.2 selects which model to use.

### Quality Gating

Every SLM deployment must pass a canary stage:

Shadow-mode: run SLM alongside frontier for 7 days, log disagreements.

A/B test: 10% of traffic on SLM, compare eval metrics.

Full rollout: only if SLM quality is within 5% of frontier on the eval set.

### Cost Model

| Task | Frontier cost/call | SLM cost/call (local) | Speedup |
| --- | --- | --- | --- |
| Entity extraction (S1) | ~$0.02 | ~$0.0005 | 40x |
| Edge classification (S2) | ~$0.005 | ~$0.0001 | 50x |
| Quality eval (S3) | ~$0.015 | ~$0.0003 | 50x |
| Cypher generation (S4) | ~$0.008 | ~$0.0002 | 40x |
| Dedup judgment (S5) | ~$0.003 | ~$0.0001 | 30x |

Assuming 1M extractions/month at current scale: ~$20K/month on frontier → ~$500/month on SLMs (+ one-time fine-tuning cost of $200-500 per model).

# Implementation Notes

### Recommended Order — Representation

R1 (fix edges) → R2 (reranking) → R3 (temporal) → R5 (confidence) → R6 (weights)

↓

R4 (communities) → R9 (DRIFT search)

↓

R7 (adaptive resolution) → R8 (drift detection)

### Recommended Order — Querying

Q1 (planner) → Q3 (hybrid search) → Q4 (provenance)

↓

Q2 (find_path) + Q5 (aggregate) + Q6 (compare)  ← quick wins

↓

Q7 (entity memory) → Q8 (impact) → Q9 (text2cypher) → Q10 (suggest)

### Recommended Order — SLMs

Training infra (capture + serving)

↓

S3 (quality evaluator) — needed to validate other SLMs

↓

S1 (entity extractor) — highest ROI

↓

S2 (edge classifier) + S5 (dedup judge)  ← refinements

↓

S4 (cypher generator) — depends on Q9

### Testing Strategy

Each improvement should be validated by:

Unit tests on the new/modified methods.

A 'before/after' comparison query set (5-10 questions the current system answers poorly).

Graph statistics comparison (node count, edge count, edge-to-node ratio).

### Monitoring

Track these metrics per provider:

Entity merge rate (% of entities that resolved to existing nodes)

Average resolution score (should be bimodal: clear matches vs clear non-matches)

Query anchor hit rate (% of queries that find at least one anchor node)

Graph-boost reranking delta (how much chunk ordering changes after reranking)

Community count and average community size

Agent tool call distribution (which tools are used most/least)

Path query success rate (for Q2)

Provenance coverage (% of answer claims with source evidence)